## Slide 1: 59 Minute Scrum
2.09.2015

## Slide 2: Agenda
59 Minute Scrum
Notes: Stephanie

## Slide 3: A Few Rules
Each team MUST
work together
demo something at the end of the Sprint
complete their Sprint Planning with a Sprint Backlog on the worksheet
conduct their Daily Scrum meeting
AND
Everyone MUST have work in the Sprint
No Scrum Master is used in this exercise
Self-organization rules!

## Slide 4: A Martian Visiting Earth – A Tourist Brochure
Create brand concept, cover art, and/or logo
Define major topics for Martian tourism, e.g.
      Describe an “Art Interests in Europe” tour
      Describe a tour based on photosynthesis
      Describe a “Human Sports” tour
      Outline a “7 Wonders of the Earth” expedition
Other Inclusion Ideas
Set prices for the tours
Outline hazardous warning messages (i.e., heavy gravity, over-oxygenation, fungi, etc.)
Suggest clothing/dress options for weather or culture
Explain travel options to/from Mars
Outline the refund policy
Suggest related services/offerings
Define Advertisers
Define a 12-month campaign
Set-up a process for how to get more information

## Slide 5: Exercise
Review the Product Backlog
Select a Product Owner
Select an achievable Sprint Goal
Determine the number of features that your team can complete
Think about initial assignments
Produce a Sprint Backlog on the team worksheet
15 min

## Slide 6: Example: Sprint Backlog
Sprint Goal:
Explain Entertainment
Potential effort:
6 members * 20 min = 120 min
1. Describe entertainment in the park |  | 
 | a. Music | 20 min
 | b. Comedy/Improv | 20 min
2. Describe special events |  | 
 | a. Bonfire Night | 15 min
 | b. Sandwich appreciation month | 10 min
3. Suggest related nearby activities and events |  | 
 | a. Lego Museum | 25 min
 | b. Giant ball of twine | 17 min
Total |  | 107 min

## Slide 7: Sprint Backlog Team Worksheet
Sprint Goal |  | 1. |  |  | 
 |  |  | a. |  | min
 |  |  | b. |  | min
 |  | 2. |  |  | 
 |  |  | a. |  | min
 |  |  | b. |  | min
 |  | 3. |  |  | 
 |  |  | a. |  | min
 |  |  | b. |  | min
 |  | Total |  |  | min

## Slide 8: Exercise: Day 1–3
Day 1 |  | Day 2 |  | (Last day – must have completed product) Day 3
7 minute work day 3 minute daily scrum |  | 8 minute work day 2 minute daily scrum |  | 8 minute work day 2 minute daily scrum

## Slide 9: Exercise: Day 1 Daily Scrum
Scrum Meeting
Team stands in a circle facing each other
Each team member answers 3 questions
1. What have I completed since our last meeting?
2. What do I intend to complete before our next meeting?
3. What is getting in my way?
3 min

## Slide 10: Exercise: Day 1–3
Day 1 |  | Day 2 |  | (Last day – must have completed product) Day 3
7 minute work day 3 minute daily scrum |  | 8 minute work day 2 minute daily scrum |  | 8 minute work day 2 minute daily scrum

## Slide 11: Exercise: Day 2 Daily Scrum
Scrum Meeting
Team stands in a circle facing each other
Each team member answers 3 questions
2 min
1. What have I completed since our last meeting?
2. What do I intend to complete before our next meeting?
3. What is getting in my way?

## Slide 12: Exercise: Day 1–3
Day 1 |  | Day 2 |  | (Last day – must have completed product) Day 3
7 minute work day 3 minute daily scrum |  | 8 minute work day 2 minute daily scrum |  | 8 minute work day 2 minute daily scrum

## Slide 13: Exercise: Day 3 Daily Scrum
Scrum Meeting
Team stands in a circle facing each other
Each team member answers 3 questions
2 min
1. What have I completed since our last meeting?
2. What do I intend to complete before our next meeting?
3. What is getting in my way?

## Slide 14: Exercise: Sprint Review
Elect a spokesperson to facilitate the Sprint Review and Demo meeting
Conduct a Sprint Review and a Demo of your brochure
What is the potentially shippable product increment?
What did we complete of our Sprint Backlog?
What is the feedback from our Product Owner?

## Slide 15: Exercise: Sprint Review
Sprint Retrospective
What went well during the sprint?
What could be improved for the next sprint?
7 min
+ | 

## Slide 16: Thanks!