## Slide 1: Kanban Pizza Game
2.09.2015

## Slide 2: We are open!
You have opened a pizzeria
We are running a one day promo – all pizza is free
  Your Objectives
    Make as many pizzas as possible until the end of the day (or I stop you)
    Try to avoid wasted materials

## Slide 3: Making Pizza
Hawaiian Pizza Slice
    3 pieces of ham
    3 pieces of pineapple
    Red sauce
    Cooking time 30 secs no removing or adding slices while cooking
  Get your supplies

## Slide 4: Round 1
Briefly discuss a process including all team members to create pizza slices
Work together and try to create as many Hawaiian pizzas as you can
We’ll play until I clap my hands

## Slide 5: Round 1 : Let’s count up your scores
Finished Slice : 10 pts
Unfinished pizza base : -4 pts each
Unused topping: -1 pt each

## Slide 6: 6 Practices of Kanban (1 of 2)
Visualize the workflow
    Do you have a workflow?
    Make a station for each step
Limit Work in Progress (WIP)
    Where was unfinished work piling up
    Select a WIP limit
    Mark you stations with a WIP Limit
Manage the flow
    Normally lead time
    We use point system that rewards finished products and punishes unfinished

## Slide 7: 6 Practices of Kanban (2 of 2)
Implement feedback loops
    Are you regularly reviewing your work and processes
    Hold standups and retrospectives
Make process policies explicit
    Make it easy for people to do the right things, and do them right
Improve Collaboratively
    Use metrics and models to continuously improve

## Slide 8: Visualize your flow & limit your WIP
Make your workflow explicit
Limit the WIP for each station
5 min

## Slide 9: Round 2
Work together and try to create as many Hawaiian pizzas as you can
We’ll play until I clap my hands

## Slide 10: Round 2 : Let’s count up your scores
Finished Slice : 10 pts
Unfinished pizza base : -4 pts each
Unused topping: -1 pt each
Hold retrospective, discuss how to improve (5 mins)

## Slide 11: New Pizza in town: Rucola
Rucola Pizza Slice
    7 pieces of rocket salad
    Red sauce
    Rocket salad easily burns so must be added after slice comes out of the oven

## Slide 12: Round 3 : Product based on orders
Get your order cards
Once order completed deliver to station for payment
Points for completed orders

## Slide 13: Round 3 : Let’s count up your scores
Finished Orders : 10 pts
Unfinished pizza base : -4 pts each
Unused topping: -1 pt each

## Slide 14: Discussion